# Maintenance Team Meeting - Minutes

Q2 2026 - Ashburton Kingdom Hall

# Meeting Info

| Date | Sunday, 24 May 2026 |
| --- | --- |
| Time | 3:00 PM |
| Location | Zoom (Online) |
| Coordinator | Adam de la Cruz |

# Attendees

| Name | Area |
| --- | --- |
| Joel Preece | Building |
| Maarten Stolph | Civil |
| Jeff Leach | Mechanical |
| Tyrone Farrar | Electrical |
| Sean Hofmeester | Equipment |
| Campbell Duncan | Technical |

# 1. Opening

Opening prayer: Sean

Previous meeting minutes reviewed

# 2. Follow-up Items - Status

| Item | Owner | Status |
| --- | --- | --- |
| LED light replacement (Library) | Tyrone / David Walters | Done - invoice sent |
| Creche updates (water cooler, chairs, breastfeeding sign) | Maarten + Foyer attendants | Done - invoice sent |
| Security Camera & Alarm | Campbell | In progress - Campbell to present |
| Dyson vacuum (battery + trigger) | Sean | Battery ~$200 NZD to purchase |
| Door frame painting | Sean | Identify location & schedule paint |
| Foyer speaker for entrance attendant | Campbell | Pending |
| Longer vacuum cleaner pipe | Sean | Procurement pending |
| Main Hall aircon (old refrigerant) | Tyrone / Jeff | Letter sent to Branch - decision pending: top-up vs replace |
| Chair repairs | Joel | Update provided |
| BWoF compliance - IQP 12A forms | Joel / Mark Weare | Awaiting update - submission to compliance company |

# 3. Working Bee - Agreed

Winter Leaves Maintenance scheduled.

Primary date: Saturday, 18 July 2026

Backup date: Saturday, 25 July 2026

# 4. Q2 Checklist Review

Each overseer reviewed Q2 job cards (April - June 2026). Job-card files are stored in the respective area subfolders under Maintenance/2026/q2/. Status to be updated by each overseer.

# 5. Building Warrant of Fitness (BWoF)

Previous failure attributed to FFP adding requirements without notification.

Weekly safety-check sign-off by attendant now in place.

Update still required from Joel Preece / Ross Pratt.

Outstanding: complete B-20, collect 12A forms from IQPs, submit to compliance company.

# 6. General Business

Discussion items:

Civil (Maarten): Creche - foyer attendant to be more alert; water cooler with cups; add 2-3 chairs; breastfeeding toggle sign for foyer attendant.

Electrical (Tyrone): Fresh-air intake fan rewired (part of heat pump). Main Hall aircon refrigerant - letter sent to Branch.

Technical (Campbell): Foyer speaker for entrance attendant.

Equipment (Sean): Longer vacuum pipe.

Building: Door frame to be painted (Sean to identify).

Upcoming projects:

Security Systems - pending approval.

Budget & procurement requests:

Security camera, alarms, tablet, hard drive for camera

Aircon replacement

Dyson vacuum battery

Longer vacuum cleaner pipe

Paints (Jeff Leach)

# 7. Action Items

| Action | Owner | Due |
| --- | --- | --- |
| Present security camera & alarm proposal | Campbell | Next meeting |
| Purchase Dyson battery (~$200 NZD) | Sean | Before next meeting |
| Identify door-frame location & schedule paint | Sean | Before next meeting |
| Procure longer vacuum pipe | Sean | Before next meeting |
| Confirm Main Hall aircon decision once Branch responds | Tyrone / Jeff | Awaiting Branch |
| Provide BWoF update (12A forms, submission status) | Joel / Ross Pratt | Next meeting |
| Confirm working bee date (18 or 25 July) | Adam | Before 18 July |
| Confirm next meeting date (5 or 12 July) | Adam | ASAP |

# 8. Next Meeting

Sunday, 5 or 12 July 2026 - 3:00 PM at Maarten's place (or earlier if needed).

Closing prayer: Joel

# Source Documents

This minutes was distilled from the following files (kept in this folder):

Q2 2026 Maintenance Meeting Agenda.pdf - original pre-meeting agenda

Q2 2026 Maintenance Meeting Agenda.docx - updated post-discussion version