MAINTENANCE TEAM MEETING

AGENDA

| Date: | Sunday, May 24, 2026 |
| --- | --- |
| Time: | 3:00 PM |
| Location: | Zoom (Online) |
| Coordinator: | Adam (Maintenance Coordinator) |

ATTENDEES

| Name | Area of Responsibility | Present |
| --- | --- | --- |
| Joel Preece | Building |  |
| Maarten Stolph | Civil |  |
| Jeff Leach | Mechanical |  |
| Tyrone Farrar | Electrical |  |
| Sean Hofmeester | Equipment |  |
| Campbell Duncan | Technical |  |

AGENDA

1. Opening & Welcome

Owner: Adam (Coordinator)

- Opening prayer (Sean)

- Review of previous meeting minutes

2. Follow-up Items — Ongoing Maintenance

Owner: Adam (Coordinator)

- Status update on outstanding items from previous meetings

| Item | Responsible | Area | Status / Notes |
| --- | --- | --- | --- |
| LED light replacement in Library | Tyrone / David Walters | Electrical | Done. Invoice sent |
| Security Camera & Alarm | Campbell Duncan | Technical | In progress Campbell to present 4.5K (6) cameras 2 recorder, disk, hub, Wifi AP. Cables not included. 430NZD Monitor dongle |
| Portable Vacuum Cleaner (Dyson) | Sean Hofmeester | Equipment | Battery & trigger replacement — battery (~$200 NZD) to be purchased. Sean will follow up |
| Chair Repairs | Joel Preece | Building | DONE |
| Door Frame painting | Sean Hofmeester | Building | Sean to identify location & schedule paint Ongoing process – not able to do all at the same time. Younger volunteer to give them crash course on painting. |
| Foyer speaker for entrance attendant | Campbell Duncan | Technical | Pending Still investigating |
| Longer vacuum cleaner pipe | Sean Hofmeester | Equipment | Procurement pending Still investigating |
| 2nd Hall aircon refrigerant | Tyrone Farrar / Jeff Leach | Electrical / Mechanical | Old refrigerant — decision needed: top-up vs replace unit |
| Creche updates (water cooler, chairs, breastfeeding sign) | Maarten Stolph + Foyer attendants | Civil / Other | DONE – Invoice sent Breastfeeding sign – In progress |
| BWoF compliance status | Joel Preece / Ross Pratt | Building | Awaiting update — IQP 12A forms & submission to compliance company Chase them up. June/July Updated Inspection. Joel to give them a ring for inspection. Mark W transferring Evacuation Procedure done online to M. Stolp |

3. Working Bee — (TBD if needed)

Owner: Adam (Coordinator)

- No working bee scheduled for Q2 unless required (e.g., ahead of Circuit Overseer visit). Confirm during meeting. WINTER LEAVES MAINTENANCE – JULY 18 (25 backup)

4. Q2 2026 Maintenance Checklist Review

Owner: All Overseers

- Review scheduled job cards for Q2 (April – June 2026)

- Each overseer to report on progress and any issues

4a. Building

Owner: Building — Joel Preece

| Code | Job Card | Due Month | Status |
| --- | --- | --- | --- |
| B-2 | Building Interior | May |  |
| B-4 | Gutters & Downpipes | May |  |
| B-7 | Furniture | May |  |
| B-11 | Floor Coverings | May |  |
| B-13 | Storage Room & Shed | May |  |
| B-14 | Cleaning Room | May |  |
| B-15 | Pest Control | May |  |
| B-18 | Compliances (Monthly) | Apr / May / Jun |  |
| B-19 | Compliances (3 Monthly) | May |  |

4b. Civil

Owner: Civil — Maarten Stolph

| Code | Job Card | Due Month | Status |
| --- | --- | --- | --- |
| C-3 | Irrigation Systems | May |  |
| C-5 | Gates | May |  |

4c. Mechanical

Owner: Mechanical — Jeff Leach

| Code | Job Card | Due Month | Status |
| --- | --- | --- | --- |
| M-3 | Reverse Cycle - Washable Filters | Apr & Jun |  |
| M-7 | Cold Water System | May |  |

4d. Electrical

Owner: Electrical — Tyrone Farrar

| Code | Job Card | Due Month | Status |
| --- | --- | --- | --- |
| EL-3 | Emergency Lighting | May |  |
| EL-5 | Smoke Detectors | May |  |
| EL-6 | Exterior Lighting | May |  |
| EL-8 | Interior Lighting | May |  |

4e. Equipment

Owner: Equipment — Sean Hofmeester

| Code | Job Card | Due Month | Status |
| --- | --- | --- | --- |
| E-1 | Vacuum Cleaners | May |  |
| E-3 | Dispensers & Bins | May |  |
| E-12 | First Aid Equipment | May |  |

4f. Technical

Owner: Technical — Campbell Duncan

| Code | Job Card | Due Month | Status |
| --- | --- | --- | --- |
| T-2 | Video System | May |  |
| T-4 | Photocopier & Printer | May |  |

5. Building Warrant of Fitness (BWoF)

Owner: Joel Preece (Building)

- Review BWoF compliance status and upcoming deadlines

- Ensure all Independent Qualified Persons (IQPs) have completed their annual checks

☐  Complete Job Card B-20 for annual compliance

☐  IQPs have conducted annual checks and provided 12A forms

☐  Submit documents to relevant authorities or compliance company for processing

☐  Attach PDF copy of 12A forms and BWoF Certificate to this task

Failure is partly because of FFP and adding requirements but they don’t notify us. Attendant needs to sign a weekly safety check and being done now.

Need to get update from Joel Preece/Ross Pratt

6. General Business

Owner: All

- Any other maintenance issues or concerns

  - Civil (Maarten) – Expecting 3 babies and nappy change etc. People need to get water etc. What course of action?

    - Foyer Attendant be more alert

    - Water cooler with cups

    - How many chairs in the creche, might need at least 2 or 3

    - Sign on the creche that you can toggle – Breastfeeding. Foyer attendance to make sure it is correctly set.

  - Electrical (Tyrone)

    - Fresh Air intake fan rewired. Its part of the heat pump.

    - Aircon in the main hall is running out of refrigerant (old type)? Need to replace the aircon? LETTER SENT TO BRANCH – In Progress

  - Technical (Campbell) - Speaker on the foyer for the entrance attendant.

  - Equipment – Longer vacuum pipe.

  - Building

    - Door Frame needs to be painted (Sean to identify)

- Upcoming projects or major works

  - IF APPROVED – SECURITY SYSTEMS

- Budget and procurement requests

  - Security Camera

  - Alarms

  - Tablet

  - Hardrive for Camera

  - Aircon Replacement

  - Battery for the Dyson Vacuum

  - Vacuum Cleaner Pipe (longer).

  - Paints (Jeff Leach)

7. Next Meeting & Closing

Owner: Adam (Coordinator)

- Confirm date and time of next meeting Sunday, 5 or12 July 2026 @3PM Maarten’s Place (or earlier if needed).

- Summary of action items

- Closing prayer (Joel)

NOTES

_______________________________________________________________________________________________

_______________________________________________________________________________________________

_______________________________________________________________________________________________

_______________________________________________________________________________________________

_______________________________________________________________________________________________

_______________________________________________________________________________________________

_______________________________________________________________________________________________

_______________________________________________________________________________________________